# Updated Six Sigma Documents

Design for Six Sigma is not a process to be done at the onset of a project and then filed. Many of the documents produced during the inception phase of this project are used continuously in order to validate our progress, while others are frequently updated to reflect changes in the project.

The Gemba and Kano Analysis results were used to initially constrain the problem, and serve as the building blocks to develop the tools we will continue to use throughout the project. The QFD is another tool that we have not updated: it is to be constantly referenced as a metric for evaluation, but, unless there is a significant change in customer requirements, it need not be updated.

The remaining tools, however, have been updated as the project has progressed. They are presented below and the reasons for the updates are discussed.

## One Page Scope Statement

The updated one page scope statement is included on the following page. There are several major updates to this document, mostly to reflect an increase in application scope as well as a more realistic schedule.

Note that both the “Product” and “Justification” fields of this form include a broader scope of use for the finished product. In the original document, the product was simply an advertising icon for use by Z Buffer Inc., while in the updated version there is mention of corporate as well as personal project promotion. Furthermore, the project’s justification expands to encompass educational enrichment and personal promotion as well as advertising and corporate use.

Schedule constraints have been added (to reflect the deadline on Senior Design Project 2 (GE-494)), while the scope constraints have been removed. The scope constraints were redundant, and simply listed some key elements to achieve customer satisfaction. Also, in deliverables, “extra batteries” has been replaced with simply “batteries,” as the cost and shelf life of high-capacity batteries makes this option uneconomical. Also, the current and next phase deliverables have been updated to reflect a slightly modified documentation path.

One Page Scope Statement

| Project Title | Robot Development Platform |
| --- | --- |
| Product of the Project | I will produce a platform for robotic development that will serve as an advertising symbol in promotional and recreational activities. This robot could see application in a large-scale corporate setting or simply to support smaller personal projects. |
| Product Justification | There exists a market for advertising through icon recognition that inspired this project. This robot must be visually distinct and appealing, be capable of supporting modules that can perform a given set of tasks, and its construction must utilize the full breadth and depth of my team’s education. It will serve to promote personal or professional projects in a strongly positive and impressive manner. |
| Project Constraints | Schedule: must be completed by the conclusion of the winter trimester of 2004-2005. Product Scope: unconstrained Resources: constrained budget, available people, and equipment. |
|  | Schedule | Product Scope | Resources |
| Project Deliverables | A robot platform, batteries, battery charging equipment, modular components, transmitters and controls, documentation, and software. |
| Current Phase Next Phase | Finite Element Analysis Input Specification Document Failure Modes and Effects Analysis (FMEA) Rapid Prototyping Use Cases Sequence Diagrams Solid Modeling Design FMEA Optimization Class Diagram |
| Interim Success Metrics | -Mechanical design and completed budget submitted for final approval by November 1st. -95% of all manufacturing done in-house. -Prototype capable of major tests done by January 1st. -Major testing results in the destruction of no more than two major selected components. |
| Approvals | Mike Carr, Team Leader | Rick Labadie, Chairman | Gordon Jenkins, CS Advisor | P. Nikaaien, ME Advisor |

Finally, the interim success metrics have been updated to reflect some significant schedule creep that we encountered due to sponsorship complications that will be discussed in the following section. The mechanical design date has been shifted from April 15th to November 1st, and the prototype delivery date has shifted from September 1st to January 1st.

Input Specification Document

For the most part, the input specification document has remained unchanged. However, in order to reflect the schedule creep we sustained, we have changed the delivery field of this document. Shown below are the delivery metrics as included originally as well as the updated dates.

Delivery

| Requirement | Min Acceptable | Expected | Max Acceptable |
| --- | --- | --- | --- |
| Mechanical Design and Budget |  | April 15, 2004 | April 15, 2004 |
| Prototype for Major Testing |  | September 1, 2004 | January 1, 2005 |
| Completed Robot with at Least Three Modules |  | January 1, 2005 | April 15, 2005 |
| Requirement | Min Acceptable | Expected | Max Acceptable |
| Mechanical Design and Budget |  | September 20, 2004 | October 1, 2004 |
| Prototype for Major Testing |  | January 1, 2004 | February 1, 2005 |
| Completed Robot with at Least Three Modules |  | March 15, 2005 | April 8, 2005 |

As can easily be seen, the schedule creep has been very significant. An extreme case is the mechanical design and budget, which moved from mid April to late September. We did complete a mechanical design and preliminary budget by the April deadline, however, due to a significant battery capacity miscalculation, there was a major redesign shortly following this date. Because of this, a final mechanical design and budget had to wait until the completion of these design steps.

Unfortunately, other instances of schedule creep cannot be blamed on redesigns. Our struggles with sponsorship issues and how it impacted our schedule are discussed in the following section.

## Risk Mitigation

There have been several updates to the risk mitigation document. The image below shows the original predicted risk priority as well as updated values. Most of the fields saw improvement as shock-mounting designs were finalized and structural analysis was completed. However, there is one significant increase: complete budget fall-through.

Due to reasons beyond their control, Z Buffer Inc. is no longer able to afford this project. This was the cause of our schedule lapse, and resulted in a significant phase of uncertainty in the middle of the project.